# Meeting Minutes: Q3 Workflow Automation & AI Integration Review

23 July 2026 · Microsoft Teams · Q3 Review Session

Meeting Details

- Project / Subject: Q3 Workflow Automation & AI Integration

- Date & Time: July 23, 2026 | 10:00 AM – 11:00 AM (MYT)

- Location / Link: Microsoft Teams (Virtual)

- Chairperson / Lead: Sarah Chen

- Note Taker: David Tan

Attendees

- Present: Sarah Chen, David Tan, Marcus Vance, Priya Nair

- Absent: Alex Wong

Key Discussion Points

- Automation Workflow Progress

  - Reviewed the initial rollout of the automated reporting process.

  - Marcus confirmed the API connectors are stable, reducing manual data entry time by approximately 40%.

  - Decision: Proceed with expanding the workflow to the regional client management team next week.

- Team Training & Onboarding Plan

  - Priya highlighted that end-users require a brief refresher on using the new dashboard tools.

  - Agreed to conduct two 45-minute interactive sessions in early August.

  - Decision: Sarah will draft the training outline and share it with the team for feedback prior to scheduling.

Action Items

| # | Action Item / Task | Assigned To | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Finalize and distribute training module outline | Sarah Chen | Jul 28, 2026 | Pending |
| 2 | Grant system access permissions for regional leads | Marcus Vance | Jul 30, 2026 | In Progress |
| 3 | Send training session calendar invites to attendees | Priya Nair | Aug 01, 2026 | Pending |

Next Steps & Next Meeting

- Next Meeting Date: August 6, 2026 | 10:00 AM

- Objective: Review pre-training feedback and assess Q3 deployment milestones.